SE 2226 – Test Completion Report

Application Tested: Trendyol (Web/Mobile Application)
Course: Software Testing (SE 2226)
Instructor:Doç. Dr. Korhan Karabulut
Date: 19.06.2025

Team Members: Arda Gürkan,Can Gere,Emir Ersan,Tibet Derebağ

1. Summary of Testing Performed

Throughout this project, we performed black-box testing on key functionalities of the Trendyol application. The main test types included functional testing and input validation testing at the system level. The techniques used were:

- Boundary Value Analysis (BVA): Applied to the search bar, testing minimum, maximum, and empty input values.

- Equivalence Class Partitioning: Applied to the Login page, where various valid and invalid email formats were tested.

- Decision Table Testing: Applied to the filter section of the product list, modeling combinations such as brand, price, color, and size.

- Use Case Testing: Applied to the purchase process, covering a full buying scenario from product selection to checkout, including 12 test scenarios (1 normal, 8 alternative, and 3 exception flows).

Most tests were executed manually. The Login input validation tests were automated using Selenium WebDriver and JUnit.

2. Deviations from Planned Testing

We initially planned to test the Sign Up (Üye Ol) process using equivalence class partitioning on fields like email, password, and confirmation. However, we encountered two major blockers:

- Popup interference: The registration form was inconsistently loaded due to dynamic popups, which disrupted the test flow.

- CAPTCHA requirement: CAPTCHA verification on the Sign Up page blocked both manual and automated attempts to proceed, making it impossible to validate the form inputs.

As a result, we shifted these tests to the Login page, which included similar validation logic for email addresses. This allowed us to retain most of our original testing scope and ensured meaningful results.

3. Test Completion Evaluation

The testing was mostly completed as planned. We successfully tested the core features using the intended black-box techniques.
All 12 use case scenarios were tested, along with filter logic and input validations.

The only unmet objective was the Sign Up functionality, which was excluded due to CAPTCHA limitations. However, since similar email validation rules were present in the Login screen, overall coverage was preserved.

Therefore, the test completion criteria were considered satisfactorily met.

4. Factors That Blocked Progress

- CAPTCHA on Sign Up: Prevented form submission tests.

- Popup behavior: Made the registration form unpredictable and hard to access.

- Rate limiting during automation: Trendyol temporarily blocked our IP after multiple test attempts in a short time.

Solutions Implemented:

- Moved Sign Up input validation to Login.

- Added delays in automation scripts.

- Used existing user accounts to continue testing purchasing flow.

5. Test Measures

| Measure | Value |
| --- | --- |
| Total Test Cases Executed | 107 |
| Passed Test Cases | 105 |
| Failed Test Cases | 2 |
| Equivalence Classes Tested | 9 |
| Boundary Values Tested | 22 |
| Use Case Scenarios Covered | 12 (1 normal, 8 alt, 3 exception) |
| Decision Table Testes | 64 |
| Selenium Scripts Run | 2 |
| Test Coverage Estimate | ~98% functional coverage |
| Bugs/Issues Observed | 1(validation and logic issues) |

6. Test Deliverables

| Deliverable | Location / File Name |
| --- | --- |
| Test Plan | se2226/docs/TestPlanTemplate.pdf |
| Equivalence Class Table Boundry Value Analysis Table | se2226/docs/TrendyolEmailEquivalanceClassTable.pdf se2226/docs/BoundryValueAnalysis.pdf |
| Use Case Table | se2226/docs/UseCaseTable.pdf |
| Decision Tables | se2226/docs/DecisionTables.pdf |
| Selenium and Java Codes | se2226/java/src/TrendyolBV.java se2226/java/tests /TrendyolBVTest.java se2226/java/tests/TrendyolPartitioningTest.java se2226/java/src/TrendyolPartitioning.java se2226/selenium/trendyollatest.side se2226/selenium/decisionTableSuperstar.side |
| Final Report | se2226/docs/TestCompletionReport.docx |
| Presentation Slide Videos | se2226 /sunum.pptx se2226/videos/ |

7. Lessons Learned

- CAPTCHA systems significantly limit testing, especially for automation. Future test planning should consider pre-access or sandbox environments.

- Dynamic UI elements such as popups can interfere with consistent testing—timing and structure need to be accounted for.

- Login forms are ideal for automation due to their stable structure and clear validation rules.

- Black-box techniques such as decision tables and use case testing helped structure testing even when UI behavior was not predictable.

- If testing is repeated or expanded in the future, focus can be shifted earlier to setting up test accounts and bypasses for protected flows.